Office of the

Divisional Railway Manager (Works )

III Floor , SanchalanBhavan

Secunderabad

No.CW/148/WV/Co-ord/Cred/10 Dt. 09-12-2010.

# TO WHOM SO EVER IT MAY CONCERN

This is to certify that, Sri.Ch.Parameshwar, Railway Contractor, H.No.25-5-15/A, Vishnupuri, Kazipet was awarded the following work and completed in all respects. The details are as under:

|  |  |  |
| --- | --- | --- |
| **SL.**  **No** | Work Details | Details |
| 1. | Name of Work | KZA-BZA section-Repairs to boundary wall at vulnerable locations to prevent encroachment bet KZJ(excl) to WL for a length of 3.55 kms on ADEN/S/KZJ sub division. |
| 2 | Agreement Number and Date | 24/South/09.dt.24-04-2009. |
| 3 | Agreement value in Rs.  (in words and figures) | Rs. 1,01,43,952/-- (Rupees One crore one lakh forty three thousand and nine hundred fifty two only) |
| 4 | Date of commencement | 14-11-2008 |
| 5 | Due date of completion | 13-08-2009 |
| 6 | Number of Extensions granted | Three |
| 7 | Actual date of completion of Work | **30-07-2010** |
| 8 | Value of Final Bill passed  (in words) | **Rs.1,11,46,952**/-(Rs.One Crore Eleven lakhs forty six thousand and nine hundred fifty two only) |
| 9 | Work completed Final Measurements recorded  a) Amount paid so far paid as in CC Bill No. | -Nil- |
| 10 | Work Completed. Final Measurements recorded with negative variation  a) Amount paid so far paid as in CC Bill No. | -Nil- |
| 11 | Work Completed. Final Measurements recorded with positive variation which is not sanctioned yet (a) Original agreement value or last sanctioned agreement value which ever is lower | -Nil- |

This Certificate is issued on contractor’s request.

Signature :

Name of Officer : D.Srinivasa Rao

Designation : Sr.DEN/South/SC

Address: IIIrd Floor, Sanchalan Bhavan/SC

Office Seal